SOFTWARE PROJECT MANAGEMENT Complete Study Notes Risk Management · Resource & Procurement · Integration Management

TOPIC 1 — RISK MANAGEMENT

1.1 What is Risk Management?

Risk Management is the process of identifying, analyzing, responding to, and monitoring uncertain events that may affect a project. A risk can be a threat (negative) or an opportunity (positive).

OBJECTIVES

- Minimize negative risks (threats)

- Maximize positive risks (opportunities)

- Improve overall project success rate

1.2 Project Risk Management Processes

| 1 | Risk Management Planning — Decide approach, define tools, techniques & responsibilities |
| --- | --- |
| 2 | Risk Identification — Identify all possible risks |
| 3 | Risk Analysis (Evaluation) Assess impact and likelihood |
| 4 | Risk Response Planning — Define actions to handle risks |
| 5 | Risk Monitoring & Control — Track risks, implement responses, identify new risks |

1.3 Risk Identification Techniques

| 1. Brainstorming | Team discussion to surface all possible risks |
| --- | --- |
| 2. Checklists | Use historical data from past projects |
| 3. SWOT Analysis | Analyze Strengths, Weaknesses, Opportunities, Threats |
| 4. Expert Judgment | Consult experienced professionals |
| 5. Document Review | Analyze existing project documents for risk indicators |
| 6. Interviews | Gather input from stakeholders individually |
| 7. Fishbone Diagram | Cause-and-effect diagram to identify root causes of risks |

1.4 Risk Evaluation Techniques

QUALITATIVE RISK ANALYSIS

Prioritize risks using probability and impact (subjective/descriptive)

- Tool: Probability–Impact Matrix

- Risk ranking: High / Medium / Low

QUANTITATIVE RISK ANALYSIS

Numerical analysis of risk probability and impact

- Expected Monetary Value (EMV)

- Decision Tree Analysis

- Monte Carlo Simulation

1.5 Positive Risks (Opportunities)

Positive risks are uncertain events that can benefit the project — e.g. finishing early, cost savings, or new technology improving efficiency.

ISSUES IN MANAGING POSITIVE RISKS

- Often ignored — teams focus mainly on negative risks

- Requires proactive, forward-thinking mindset

1.6 Risk Management Responses

| Negative Risks (Threats) Avoid — Eliminate the risk entirely Mitigate — Reduce probability or impact Transfer — Shift to third party (e.g. insurance) Accept — Take no action, just monitor | Positive Risks (Opportunities) Exploit — Ensure the opportunity happens Enhance — Increase probability or benefit Share — Partner with others Accept — Take advantage if it occurs |
| --- | --- |

1.7 Documenting Risks

| Risk Management Plan | Defines overall risk strategy |
| --- | --- |
| Risk Register | Contains: risk description, probability, impact, priority, response strategy, risk owner |
| Risk Reports | Status updates on risks — includes changes and new developments |
| Issue Log | Records problems that have already occurred |

1.8 Risk Management Planning

The Risk Management Plan must include:

- Methodology (how risks will be managed)

- Roles and responsibilities

- Budget and schedule for risk activities

- Risk categories

- Risk thresholds (what level triggers action)

1.9 Risk Monitoring & Control

| Activities - Track identified risks - Identify new risks - Evaluate effectiveness of responses - Update risk registers regularly | Tools - Risk audits - Variance analysis - Status meetings - Performance metrics |
| --- | --- |

TOPIC 2 — RESOURCE & PROCUREMENT MANAGEMENT

2.1 Resource Management

Resource Management involves planning, allocating, and monitoring all resources needed — including human resources, hardware/software, time, and budget.

TYPES OF RESOURCES

| Human Resources - Developers - Testers - Project managers | Technical Resources - Software tools - Hardware systems - Development environments |
| --- | --- |

Financial Resources — Budget allocation and cost control

2.2 Resource Management Activities

| 1 | Resource Planning — Identify required resources, estimate quantity & type |
| --- | --- |
| 2 | Resource Allocation — Assign tasks to appropriate team members |
| 3 | Resource Scheduling — Define timelines for resource usage |
| 4 | Resource Monitoring — Track usage and performance |
| 5 | Resource Optimization — Adjust allocation to improve efficiency |

TOOLS & TECHNIQUES

- Resource Breakdown Structure (RBS)

- Gantt Charts

- Resource Leveling

- Project management software (e.g. MS Project)

COMMON CHALLENGES

- Resource conflicts and skill shortages

- Budget limitations and unexpected unavailability

2.3 Procurement Management Processes

Procurement Management involves acquiring goods and services from external sources — ensuring cost-effectiveness and quality standards.

| 1 | Procurement Planning — Decide what to procure, define requirements, make-or-buy analysis |
| --- | --- |
| 2 | Solicitation (Tendering) Invite vendors, prepare Request for Proposal (RFP) |
| 3 | Source Selection — Evaluate vendor proposals, select best supplier |
| 4 | Contract Administration — Manage vendor relationships, monitor performance, ensure contract compliance |
| 5 | Contract Closure — Verify completion, make final payments, complete documentation |

2.4 Procurement Tools & Techniques

| Make-or-Buy Analysis | Decide whether to produce internally or purchase externally |
| --- | --- |
| RFP (Request for Proposal) | Document sent to vendors requesting bids on the project |
| Bid Evaluation Techniques | Cost comparison, quality assessment, weighted scoring models |

CONTRACT TYPES

| Fixed Price | Set price agreed in advance — buyer knows total cost upfront |
| --- | --- |
| Cost Reimbursable | Buyer pays actual costs + fee — higher risk for buyer |
| Time & Material | Payment based on time and resources used — hybrid approach |

SUPPORTING TECHNIQUES

- Negotiation · Vendor rating systems · Market research

2.5 Problem Solving in Procurement & Resource Management

COMMON PROBLEMS

| Vendor Delays Late delivery of services or products Cost Overruns Budget exceeding planned cost Resource Shortage Lack of skilled personnel or tools | Quality Issues Delivered product not meeting standards Contract Disputes Misunderstandings between parties |
| --- | --- |

PROBLEM-SOLVING TECHNIQUES

| Root Cause Analysis | Use Fishbone diagram to identify underlying causes |
| --- | --- |
| Decision-Making | Cost-benefit analysis and weighted scoring models |
| Negotiation | Resolve conflicts with vendors through discussion |
| Contingency Planning | Prepare backup plans for known risks |
| Monitoring & Control | Regular tracking of vendor and resource performance |

TOPIC 3 — INTEGRATION MANAGEMENT

3.1 Project Integration Management Process

Integration Management ensures all project components are properly coordinated — unifying processes, activities, and deliverables into a cohesive whole.

7 KEY PROCESSES

| 1 | Develop Project Charter | Formally authorizes project; defines objectives, stakeholders & high-level scope |
| --- | --- | --- |
| 2 | Develop Project Mgmt. Plan | Consolidates all subsidiary plans (scope, schedule, cost, risk, etc.); main reference doc |
| 3 | Direct & Manage Project Work | Execution of tasks per plan; producing deliverables |
| 4 | Manage Project Knowledge | Capturing lessons learned, sharing knowledge across team |
| 5 | Monitor & Control Project Work | Tracking performance; comparing actual vs planned progress |
| 6 | Perform Integrated Change Control | Evaluating and approving/rejecting changes; ensures controlled modifications |
| 7 | Close Project or Phase | Finalizing all activities; delivering completed product & documentation |

3.2 Integration Management Planning & Documentation

KEY PLANNING ELEMENTS

| - Project Objectives - Scope Definition - Deliverables - Constraints and Assumptions | - Stakeholder Identification - Resource Allocation - Risk Overview |
| --- | --- |

KEY DOCUMENTS

| Project Charter | Purpose, goals, stakeholders, authority of project manager |
| --- | --- |
| Project Management Plan | Integrates: Scope · Schedule · Cost · Quality · Risk · Communication Plans |
| Change Management Plan | Procedures for handling project changes |
| Configuration Management Plan | Tracks versions of project artifacts (code, documents) |
| Work Performance Reports | Status updates and performance metrics |
| Lessons Learned Register | Documentation of experiences for future projects |

3.3 Project Controlling According to Plan

| Monitoring Observing project progress and collecting data | Controlling Taking corrective action when deviations occur |
| --- | --- |

6 KEY CONTROL ACTIVITIES

| 1 | Performance Measurement | Compare actual vs planned: Schedule (time), Cost (budget), Scope (deliverables) |
| --- | --- | --- |
| 2 | Variance Analysis | Identify differences — Schedule Variance (SV), Cost Variance (CV) |
| 3 | Change Control | Evaluate change requests; approve or reject based on impact analysis |
| 4 | Risk Monitoring | Track identified risks and identify new ones continuously |
| 5 | Quality Control | Ensure deliverables meet defined standards |
| 6 | Progress Reporting | Regular status reports for all stakeholders |

TOOLS & TECHNIQUES

- Gantt Charts — visual timeline of project schedule

- Earned Value Management (EVM) measures cost and schedule performance

- Project Management Software — e.g. MS Project

- Review Meetings and Dashboards & KPIs

CORRECTIVE ACTIONS

- Adjust schedule · Reallocate resources

- Revise scope (if necessary) Implement contingency plans